Scrum Meeting Report to Track Progress

Note: A different group member should volunteer each scrum report to prepare and turn in this report. That way a particular member does not get overwhelmed doing all reports throughout the semester.

Group Name:   Tron’s Apostles

Reporter: Tamim Sweedan

Date: 09/22/2023         Starting Time:   10:00 am                          	  Ending Time: 1:00 pm

Participants: Tamim Sweedan, Aiden Hickey, Jose Villalobos Carrillo, Justin Ly

Missing Member if any: N/A

1.   	Each member must individually answer the below three questions:

a.       What have you accomplished during the past two weeks?

b.       What are you going to get done during the next two weeks?

c.       What obstacles do you need to be removed?

Tamim Sweedan:

a.      What have you accomplished during the past two weeks?

I have come up with the user story for the client who will be using the website of the studio including the features that the client will be able to see and do on the website.

b. What are you going to get done during the next two weeks?

I will be going over the user stories and checking if we need to add some more. This will help us get an idea of what features will the product need. I also will try to plan out how many classes will we need to make the product. There will be a lot of classes to make the final product, therefore we will need to know how many classes and what each class will contain as well as identifying the functions of each class.

c. What obstacles do you need to be removed?

One of the biggest obstacles we will need to remove is what the product will look like at the end. We still don’t have a clear idea of what will the product will do. Also, we will need to learn front-end programming languages in order to deliver the final product which might take some time.

Aiden Hickey:

a. What have you accomplished during the past two weeks?

I’ve set up the Jira page, connected it to a repository (bitbucket, which seems to be Jira’s version of a GIT repository), and made sure all the other members were set up there (surprisingly more time-consuming than expected, but that’s COMP SCI for ya), and contributed to the list user stories (at least before we decided they were to be rewritten…).

b. What are you going to get done during the next two weeks?

Probably chart/graph everything out, get started laying ‘the groundwork’ for coding and have a better grasp on what our finished product will be.

c.  What obstacles do you need to be removed?

Things are still being ironed out in terms of figuring out these platforms and getting them set up for the team which, while might be ironed out in the weeks to come, are still current obstacles, nonetheless, also having a better grasp of what we want to do with this project would help, though it has been evolving as we go along and get a better idea of what this assignment is about.

Jose Villalobos:

a. What I accomplished in these two weeks:

I found a group of people that felt comfortable to work with, and that I can trust to do their work. We have created a shared project we all feel would be small enough to work together to create in a semester. I suggested originally gave feedback for a POS or a point of sales system but we all adjusted the project to not include databases. This is because we did not feel comfortable including it in the project. I also helped by importing the canvas calendar into a timeline in JIRA so we can all see upcoming assignments for the group. I also helped with part of one and one half user stories.

b. What we are going to do in the next two weeks?

create a basic level 1 and 2 model of the project along with some class definitions and anything else hopefully some basic tutorials to see how the website can be created. If it becomes too complicated we might need to rapidly propose a new project or alter our current project.

c. Some obstacles we need to remove immediately are the lack of knowledge in website building. In particular we need to know how to use HTML to our advantage and know how to incorporate the languages we currently have.

Justin ly:

a. What I have accomplished is establishing a team and getting know one another before we actually get started on our project.

b. Well we're going to do our project together and see if the one we're making is right for us to continue on.

c. The obstacles we need removed is our lack of knowledge in building a software, so we don't get lost in our project.

2.   	Provide a Burn-down list for current Sprint, i.e., list of user stories that are yet to be completed for the current sprint and user stories that have been completed for the current sprint.

(embed web link if your user stories are managed via an online platform, give me permission to view)

Link for the user stories:

User Stories  embedded link for the user stories

https://docs.google.com/document/d/1YNAdU6PI0TAouFi6Tio3B2nbPAQGvhYHnTo0DUHnp-4/edit?usp=sharing

3.   	Additionally you are asked to provide a snapshot of Agile Task Board for your project:

------------------------------------------------------------------------------------------------------------------------------

Agile Task Board - Task board is used to track progress in agile for one particular or a set of user stories. Each user story would require a set of implementation tasks. Your task board should have the below set of information:

User Story:      	user story under consideration for current sprint.

To Do:               	Tasks that needs to be picked up.

In Progress:    	Tasks that are currently in progress, with an estimated date of when it would get completed.

To Verify:        	Tasks that needs to be verified/tested.

Done:                	Tasks that are completed.

-------------------------------------------------------------------------------------------------------------------------------

3) Snapshot of the Agile task Board:

Embedded link for the task board (updated the task board)

Maintain your 2. and 3. Online using a professional project management system. Add me to your agile task board and additionally embed the link here and give me permission to view your 2. and 3.

4.   	Add me to your GIT repository. Embed link to your repository here.

Added the CSUN email of the professor to the repository.

Email added to the repository: abhishek.verma@csun.edu

repo for the project

5.   	Any other comments: